Testing Strategy Document

FlowMind AI SaaS

Version 1.0 | 2026-06-03

# 1. Purpose

This document defines the MVP testing strategy for FlowMind AI across desktop agent, backend, dashboard, AI pipeline, security, and deployment.

# 2. Testing Principles

Test the core value chain end-to-end.

Test client isolation aggressively.

Test no-hidden-recording behavior.

Test upload retry and data recovery.

Test AI output as draft, not truth.

Automate regression tests where practical.

# 3. Test Levels

| Level | Scope | Examples |
| --- | --- | --- |
| Unit Tests | Pure functions and services | Capture decision rules, permission checks, prompt schema validation. |
| Integration Tests | Module interactions | Session API with DB, event upload, artifact confirmation. |
| E2E Tests | Full MVP chain | Agent records session → backend processes → SOP generated → reviewer approves. |
| Security Tests | Auth and isolation | Cross-client access rejection, role permission checks. |
| Desktop Tests | Agent behavior | Pause stops capture, retry upload, no keylogging. |
| AI Evaluation | Output quality | SOP completeness, hallucination flags, schema validity. |

# 4. MVP Critical Test Scenarios

| Area | Scenario | Expected Result |
| --- | --- | --- |
| Auth | Invalid token calls API | Request rejected. |
| Client Isolation | Client A token accesses Client B subdomain | Request rejected. |
| Agent Capture | User pauses recording | No events/screenshots captured during pause. |
| No Keylogging | User types text | Typed text is not stored. |
| Upload Retry | Network fails during session | Data remains encrypted locally and retries later. |
| Artifact Upload | Screenshot upload URL requested | URL points to correct client storage. |
| AI SOP | Session completed | SOP draft is generated and marked draft. |
| Review | Reviewer approves SOP | SOP moves to approved library and audit log is created. |

# 5. Desktop Agent Test Checklist

Install app successfully on target OS.

Login and logout work.

Recording indicator appears only during active recording.

Start/pause/resume/stop states work correctly.

App/window changes are captured.

Click and safe key-action events are captured.

Full typed text is not captured.

Screenshots follow policy and blocklist.

Local files are encrypted.

Failed upload retries after restart.

# 6. Acceptance Gate Before MVP Demo

One complete workflow can be recorded and uploaded.

One SOP can be generated and approved.

Cross-client data access test passes.

Pause/stop privacy tests pass.

No raw screenshots remain unencrypted locally.

Audit logs exist for critical actions.