Development Roadmap & Sprint Plan

FlowMind AI SaaS

Version 1.0 | 2026-06-03

# 1. Purpose

This document breaks FlowMind AI MVP development into practical phases and sprint-level deliverables.

# 2. Build Philosophy

Build the smallest complete SaaS value chain first. Do not build advanced analytics, billing, SSO, or automation before the product can capture a workflow and generate an approved SOP.

# 3. MVP Phase Roadmap

| Phase | Goal | Outcome |
| --- | --- | --- |
| Phase 1 | Platform Foundation | Repo, auth, client resolver, DB setup, basic API shell. |
| Phase 2 | Desktop Agent MVP | Electron app can login and record basic events/screenshots. |
| Phase 3 | Ingestion & Artifacts | Backend receives events and screenshots reliably. |
| Phase 4 | Workflow Processing | Raw session becomes structured timeline and workflow draft. |
| Phase 5 | AI + SOP | AI generates workflow summary and SOP draft. |
| Phase 6 | Dashboard + Review | Reviewer can edit/approve SOP into library. |
| Phase 7 | Hardening | Audit logs, capture policy, testing, demo readiness. |

# 4. Suggested Sprint Breakdown

| Sprint | Primary Deliverables |
| --- | --- |
| Sprint 0 | Monorepo setup, TypeScript config, Docker Compose, coding standards, shared types. |
| Sprint 1 | Control plane DB, client registry, auth module, JWT login, user model. |
| Sprint 2 | Client resolver, client DB provisioning pattern, RBAC basics, capture policy model. |
| Sprint 3 | Desktop agent shell, login, secure token storage, start/stop UI, recording indicator. |
| Sprint 4 | Desktop event capture: app/window/click/safe key/user notes, local buffer. |
| Sprint 5 | Screenshot capture, screen comparator, local encryption, upload queue. |
| Sprint 6 | Session APIs, event batch ingestion, artifact pre-signed upload and confirmation. |
| Sprint 7 | Session timeline viewer, workflow processing, event grouping. |
| Sprint 8 | AI provider interface, workflow summary, SOP draft generation. |
| Sprint 9 | Dashboard SOP review/edit/approve, workflow library, versioning. |
| Sprint 10 | Audit logs, capture policy UI, security testing, E2E demo hardening. |

# 5. First Demo Target

User logs into desktop agent.

User records a workflow with events and screenshots.

Backend shows session timeline.

AI generates SOP draft.

Reviewer edits and approves SOP.

Approved SOP appears in workflow library.

# 6. Do Not Build Yet

Billing and subscription automation.

Kubernetes deployment.

Tiny local LM.

Full OCR masking.

SSO/SAML.

RPA execution.

Knowledge graph.

Complex analytics dashboard.